EOMail.co — Production Readiness Report What needs to change in Replit to go live on eomail.co Generated: March 7, 2026 ¦ V1.0 Codebase Analysis

# Executive Summary

The EOMail V1.0 codebase running at eomail.replit.app is a strong UI/UX prototype with functioning AI agents, a working auth system, and a polished frontend. However, it operates entirely as a demo — all emails are fake seed data, no real email is sent or received, and multiple Replit-specific dependencies will break when moved to a custom domain. This report identifies 18 items across 6 categories required to launch eomail.co as a real email product.

# Live Site Test Results — eomail.replit.app

| Feature Tested | Status | Notes |
| --- | --- | --- |
| Site loads / Auth page | ✅ WORKING | Login + Create Account forms render correctly |
| Branding | ⚠️ INCONSISTENT | Mix of 'EOMail', 'EOMail.co', 'AIMAIL' throughout app |
| Email inbox (post-login) | ✅ WORKING (demo) | Seeded fake emails display correctly |
| AI agents (FinOps/Chrono/Aegis) | ⚠️ REPLIT KEY ONLY | Runs via Replit's AI key, not portable to custom domain |
| Composing & sending email | ❌ FAKE ONLY | Saves to DB only — no SMTP, email never delivered |
| Receiving real email | ❌ NOT BUILT | No MX records, no inbound email infrastructure |
| Password reset | ❌ NOT BUILT | No forgot password flow in auth.ts or frontend |
| Custom domain (eomail.co) | ❌ NOT CONFIGURED | Still at eomail.replit.app |

# All 18 Required Updates

| Priority | Issue | What Needs to Change | Impact if Skipped |
| --- | --- | --- | --- |
| CATEGORY 1 — Domain & Hosting |  |  |  |
| CRITICAL | Custom Domain Not Connected | In Replit: go to your Repl → Deployments → Custom Domain → add eomail.co. Then in GoDaddy DNS: add a CNAME record pointing eomail.co → your Replit deployment URL. | App stays on eomail.replit.app forever |
| HIGH | HTTPS / SSL Certificate | Replit auto-provisions SSL once the custom domain is connected. Verify it's working before launch. | Browser shows 'Not Secure' warning |
| CATEGORY 2 — Real Email Infrastructure (BIGGEST GAP) |  |  |  |
| CRITICAL | No SMTP Sending | Install Resend or SendGrid SDK. In server/routes.ts, replace the DB-only 'send' logic with an actual SMTP call. Add RESEND_API_KEY to Replit Secrets. | Composed emails never leave the app |
| CRITICAL | No Inbound Email / MX Records | Sign up for Resend Inbound, Mailgun, or Postmark Inbound. Point eomail.co MX records to their mail servers in GoDaddy DNS. Add a webhook route POST /api/email/inbound in routes.ts. | No one can email you @eomail.co |
| CRITICAL | No Real User Mailboxes | When a user registers, provision them a real sub-address (e.g. username@eomail.co) via your email provider's API. Store the mailbox address and route inbound mail to that user's DB. | Users have no real @eomail.co identity |
| HIGH | Seed Emails Replace Real Emails | Remove seedEmailsForUser() from the registration flow (server/auth.ts line ~90). Only call it for demo/test accounts or disable entirely. | New real users get fake spam in their inbox |
| CATEGORY 3 — AI & API Keys |  |  |  |
| CRITICAL | Wrong AI Model Name | In server/ai.ts line 5: const MODEL = 'gpt-5-mini' does not exist. Change to 'gpt-4o-mini' (correct current model name). | All AI features return errors |
| CRITICAL | Replit-Only AI API Keys | server/ai.ts uses AI_INTEGRATIONS_OPENAI_API_KEY and AI_INTEGRATIONS_OPENAI_BASE_URL — these are Replit-specific env vars. Add your own OPENAI_API_KEY to Replit Secrets and update server/ai.ts to use process.env.OPENAI_API_KEY. | AI stops working if moved off Replit |
| HIGH | No API Rate Limiting | Install express-rate-limit. Add rate limiters to /api/ai/* routes (expensive OpenAI calls) and /api/auth/* (brute force protection). | Unlimited OpenAI spend, auth attacks |
| CATEGORY 4 — Security |  |  |  |
| CRITICAL | Insecure Session Secret | server/auth.ts line 27: secret falls back to 'aimail-dev-secret'. Add SESSION_SECRET to Replit Secrets with a random 64-char string. Never use the fallback in production. | Sessions can be forged/hijacked |
| HIGH | XSS Risk in Email Body | client/src/components/email-detail.tsx renders HTML email bodies directly via dangerouslySetInnerHTML. Wrap with DOMPurify (npm install dompurify) before rendering. | Malicious emails can run JS in user's browser |
| MEDIUM | No Password Reset Flow | Add POST /api/auth/forgot-password and POST /api/auth/reset-password routes. Use Resend/SendGrid to email a time-limited token. | Users permanently locked out if they forget password |
| MEDIUM | No Email Verification on Register | After registration, send a verification email via SMTP. Block AI processing and sending until email is confirmed. | Fake accounts, spam abuse |
| CATEGORY 5 — Branding & Copy |  |  |  |
| HIGH | Inconsistent Brand Name | Do a global find+replace in Replit: replace all instances of 'AIMAIL', 'AIMail', and 'aimail' with 'EOmail' or 'eomail'. Update page title, sidebar header, auth page, and replit.md. | Confuses users, looks unfinished |
| MEDIUM | Replit Integrations in Codebase | server/replit_integrations/ folder contains audio, image, and chat modules — Replit-specific code. These won't work on custom domain. Either remove or replace with standard equivalents. | Potential errors on custom domain |
| CATEGORY 6 — Environment Variables |  |  |  |
| CRITICAL | Missing Production Env Vars | In Replit Secrets (padlock icon), ensure these are set: SESSION_SECRET, OPENAI_API_KEY, DATABASE_URL, RESEND_API_KEY (or SendGrid), DOMAIN=eomail.co. | App crashes or runs insecurely |
| LOW | Database Tied to Replit | Currently using Replit's managed PostgreSQL (DATABASE_URL auto-set). This works fine while staying on Replit. If migrating later, use Neon, Supabase, or Railway Postgres. | No action needed now unless migrating |

# Quick-Start Action Checklist

Work through these in order — each step depends on the previous one:

| # | Action | Where to Do It | Time Est. |
| --- | --- | --- | --- |
| 1 | Fix AI model name: change 'gpt-5-mini' → 'gpt-4o-mini' in server/ai.ts | Replit code editor | 2 min |
| 2 | Add OPENAI_API_KEY to Replit Secrets (your own key from platform.openai.com) | Replit → Secrets (padlock) | 5 min |
| 3 | Add SESSION_SECRET to Replit Secrets (any 64-char random string) | Replit → Secrets (padlock) | 2 min |
| 4 | Update server/ai.ts to use OPENAI_API_KEY instead of AI_INTEGRATIONS_OPENAI_API_KEY | Replit code editor | 5 min |
| 5 | Connect custom domain eomail.co in Replit Deployments | Replit → Deployments → Custom Domain | 10 min |
| 6 | Add CNAME record in GoDaddy DNS pointing to Replit deployment URL | GoDaddy → DNS Management | 10 min |
| 7 | Fix branding: global search+replace AIMAIL → EOmail across codebase | Replit code editor | 20 min |
| 8 | Sign up for Resend (resend.com) — free tier covers 3,000 emails/mo | resend.com | 10 min |
| 9 | Add Resend MX records to eomail.co in GoDaddy DNS for inbound email | GoDaddy → DNS Management | 15 min |
| 10 | Install dompurify and wrap email HTML body rendering (XSS fix) | Replit → npm install dompurify | 15 min |
| 11 | Add express-rate-limit to AI and auth routes | Replit code editor | 20 min |
| 12 | Build password reset flow (forgot password email via Resend) | Replit code editor | 2-4 hrs |
| 13 | Wire up real SMTP sending via Resend SDK in compose flow | Replit code editor | 2-4 hrs |
| 14 | Build inbound email webhook endpoint to receive real emails | Replit code editor | 4-8 hrs |
| 15 | Provision real @eomail.co mailboxes on user registration | Replit code editor | 4-8 hrs |

# Replit Secrets — Exact Keys to Add

In Replit, click the padlock icon (Secrets) on the left sidebar and add these exact keys:

| Secret Key Name | Where to Get Value | Required By |
| --- | --- | --- |
| SESSION_SECRET | Any random 64-character string — use a password generator | Auth / sessions |
| OPENAI_API_KEY | platform.openai.com → API Keys | All AI features |
| RESEND_API_KEY | resend.com → API Keys (free account) | Email sending + inbound |
| DOMAIN | Value: eomail.co | Email routing, links |
| DATABASE_URL | Auto-set by Replit — verify it's present | Database connection |

# 3 Critical Code Fixes — Copy & Paste in Replit

## Fix 1: server/ai.ts — Wrong Model Name + Own API Key

Find these lines near the top of server/ai.ts and replace:

| ❌ Current Code (BROKEN) | ✅ Replace With This |
| --- | --- |
| const openai = new OpenAI({ apiKey: process.env. AI_INTEGRATIONS_OPENAI_API_KEY, baseURL: process.env. AI_INTEGRATIONS_OPENAI_BASE_URL, }); const MODEL = "gpt-5-mini"; | const openai = new OpenAI({ apiKey: process.env.OPENAI_API_KEY, }); const MODEL = "gpt-4o-mini"; |

## Fix 2: server/auth.ts — Insecure Session Secret

| ❌ Current Code (INSECURE) | ✅ Replace With This |
| --- | --- |
| secret: process.env.SESSION_SECRET ¦¦ "aimail-dev-secret", | secret: process.env.SESSION_SECRET! // Also add before setupAuth(): if (!process.env.SESSION_SECRET) { throw new Error('SESSION_SECRET required'); } |

## Fix 3: Install DOMPurify — XSS Protection for Email Bodies

In the Replit Shell tab, run:

npm install dompurify @types/dompurify

Then in client/src/components/email-detail.tsx, find dangerouslySetInnerHTML and wrap with DOMPurify:

| ❌ Current (XSS Risk) | ✅ Sanitized |
| --- | --- |
| dangerouslySetInnerHTML= {{ __html: email.body }} | import DOMPurify from 'dompurify'; dangerouslySetInnerHTML={{ __html: DOMPurify.sanitize( email.body) }} |

# GoDaddy DNS Records to Add for eomail.co

After buying the domain, go to GoDaddy → My Products → DNS → Manage DNS for eomail.co:

| Type | Name | Value | Purpose | TTL |
| --- | --- | --- | --- | --- |
| CNAME | @ (or eomail.co) | your-repl-name.replit.app | Point domain to app | 1 hour |
| CNAME | www | your-repl-name.replit.app | www subdomain | 1 hour |
| MX | @ | inbound.resend.com (priority 10) | Receive email at @eomail.co | 1 hour |
| TXT | @ | v=spf1 include:amazonses.com ~all | Prevent email spoofing (SPF) | 1 hour |
| TXT | _dmarc | v=DMARC1; p=quarantine; | Email authentication (DMARC) | 1 hour |

Bottom Line Steps 1–7 (the 3 code fixes + domain + secrets) take about 1 hour and get the app running securely at eomail.co. Steps 8–15 (real email) are the core product work and will take 1–2 weeks of focused development. The foundation is solid.